**CCTV Proposal for Bosniak Islamic Center**

**Customer Info:**

Islamic Center of Richmond Hill

Email: nybosniakcenter@gmail.com

Address: 114-7 91st Ave. Queens, NY 11418, Richmond Hill

**Project Timeline:**

The project timeline will commence one week after receipt of the deposit. Installation is estimated to take approximately 5-7 business days from the project start date.

**Scope of Work:**

1. **Total Cameras:** 20 cameras will be installed in the Bosniak Islamic Center premises.

2. **Location Details:**

- **Prior Locations (13 cameras):**

- **New Locations (7 cameras):**

- Roof access & staircase

- Women's prayer area

- Basement hallway (x2)

- Gym facing north

- Gym facing south

- Kitchen

3. **Installation Requirements:**

- Cameras will be strategically placed to ensure comprehensive surveillance coverage.

- Wiring and connectivity will be established for optimal camera performance.

- Integration with the 32 Channel Server and switches for centralized monitoring and data storage.

- Junction boxes will be installed as necessary to facilitate camera connections.

4. **Testing and Commissioning:**

- Each camera will undergo testing to ensure proper functionality.

- System integration and networking will be tested to ensure seamless operation.

5. **Training:**

- Basic training will be provided to designated personnel for camera monitoring and system management.

6. **Documentation:**

- Comprehensive documentation including camera locations, wiring diagrams, and system configurations will be provided upon completion.

**Terms and Conditions:**

1. **Access to Property:** The customer must provide unrestricted access to the property for installation purposes.

2. **Safe Working Conditions:** The customer must ensure a safe working environment for our installation team.

3. **Responsive to Onsite Concerns:** The customer agrees to be responsive to any onsite concerns raised during the installation process.

4. **Notice of Schedule Changes:** The customer must provide advance notice of any rescheduling or uncertainties in the schedule or events that may affect the project timeline.

5. **Prompt Payments:** Payments must be made promptly as per the agreed terms.

6. **Deposit Requirement:** A 50% deposit is required to initiate work, with the remaining 50% due upon project completion.

Sincerely,

Ahmed W Elzoghabi

Iot Techs - General Manager

Phone: +1 646-396-0775

Email: support@iot-techs.com

Website: www.iot-techs.com

Address: 120 Industrial Ave #4, Little Ferry, NJ 07643